Completed Project Charter- Bathroom Renovation

Scope:

- What is the desired outcome, system, or product?

- Renovate bathroom

Assumptions:

- What scope or boundaries are included?

- Renovate master bathroom and children’s bathroom

- Demolish old shower and flooring down to subfloor

- Uninstall toilet and vanity

- Upgrade wiring and power outlets

- Change light fixtures and sockets

- Replace sink and plumbing

- Install new toilet, shower pan, shower door, shower tile, plumbing fixtures

- Lay new flooring

- Install backsplash at sink

- Install new vanity, fixtures, and mirror

- Paint

- Hang new curtains

- What scope or boundaries are not included?

- The bathroom windows will not be replaced

- The bathroom fans and doors will not be replaced

- What requires further definition in discover phases?

- Final selections of vanities, flooring, tile, and hardware are needed

- Contractor interviews

- What regulatory or other requirements will be accomplished?

- Permits and inspections by city representatives as needed

- The homeowners and other stakeholders (their children) will temporarily live at their second house once the renovations begin - Contractors will be paid a flat fee vs. an hourly rate

Business Case:

- What value or benefit will the project create?

- Increase enjoyment of renovated space - Increase home value by 5-7%

Agreements:

- Key Stakeholders

- Homeowners - Project Manager - Contractors

- Ultimate person accountable for the delivered project

- Project Manager

- Cross-functional teams required and leads for each group

- Design consultant - Plumbing - Electrical - Carpenter - Inspectors - Installers

- Key Milestones

- Month 1-Develop design, project plan and select contractors - Month 1-Order materials - Month 2/3-Install equipment/flooring - Month 3 Test/verify - Month 3-Close out/pay contractors

- Constraint Considerations:

- Time: 3 months - Cost: $15,000 budget - Scope: bathroom renovation - Quality considerations: High quality equipment and services must be utilized

- Other Constraints or Environmental Factors:

- Flooring needs to be replaced last - Permits and inspections must be completed as required

- Available Budget

- $15,000

Approvals ____________________ ____________________ Client/Sponsor Project Manager